PROJECT PROPOSAL
MADE BY: GRACE JOHN
FOR: MEREDITH SADIKA
VERSION #1

A website that is mobile responsive for Zawadi Bookstore where books meant for the age range 16 – 30 would be advertised or showcased. The features required include a working and responsive blog , have an auto-update function which will automatically add new books to the collection and a contacts section where emails can be sent to the host bookstore server. The books displayed will not be available for sale and the pages should be enough or can be as many as required.

The people working on this project will include:

1. Grace John – Supervisor, Front End.( gj.gjonn@gmail.com; +254725648860 )
2. Christine Awinja – Back End( cawinja@gmail.com; +254703191025 )
3. Arnie Musyoki – Front End, Back End( mumoki@gmail.com; +254700154399 )

SCOPE OF WORK

- Make a mobile responsive web application.
- Auto-update of the books.
- Restrict on-line purchasing.
- Have as many pages as required.
- Include a contacts list with a slot for sending mail.
- Enable a 'like' function and a rating bar for the books.
- Make a blog for the bookstore as well.

TIMELINE

ACTIVITY	DAY	DESCRIPTION	DELIVERABLES
Front End	30 days	Putting up the landing page, adding features and navigation.	nil
Back End	40 days	Interacting with database and scripting. Features to allow the administrator to update database.	nil
Blog	20 days	Blog.	nil
Testing	3 days	Testing of the web and reactivity	Face to face
Revisions	15 days	Fixing all ends that require fixing	nil

COSTS

ACTIVITY	AMOUNT	NOTES
Front End	Ksh. 50,000	Landing page, adding frameworks and css animations.
Back End	Ksh. 50,000	Creating a database allowing for the low level/easy manipulation of the data by the controller.
Middle Ware	Ksh. 40,000	Putting in the information of the bookstore,updating and uploading books to the website memory.
Blog	Ksh. 100,000	Initialise a blog,add contents and updating by the controller.
Total	Ksh. 240,000	V.A.T. not included.

Note: A deposit of 50% is required for commencement of the work. No work will be commenced before this payment.

SIGNATURE:________________________

NAMES:_________________________

POSITION:____________________________

DATE:________________________

SIGNATURE:________________________

NAMES:_________________________

POSITION:____________________________

DATE:________________________